Spring 2026

GIFT School of Engineering and Applied Sciences

SE-317L: Software Project Management

# Lab Manual 9

Test Plan Document

Introduction

# This Test Plan document is prepared for the University Examination & Management System (UEMS), developed for the University of Punjab. The system aims to digitize and automate the examination process for over 40,000 students across 120 departments. Currently, manual processes such as exam registration, fee submission, roll number slip collection, and result declaration cause delays, errors, and inefficiencies.

# The proposed UEMS system will allow students to register for exams online, pay fees digitally, download roll number slips instantly, and view results in real time. Teachers will enter marks electronically, while the system will automatically calculate GPA and CGPA. The Examination Controller will be able to generate and publish results efficiently within 15 days.

# This test plan ensures that all functional and non-functional requirements of UEMS are properly verified before deployment, ensuring accuracy, reliability, security, and performance of the system.

# Objectives of This Lab

The objective of this lab is to understand and implement a complete Software Test Plan for a real-world system (UEMS). Students will learn how to design test strategies, define test objectives, prepare test cases, assign roles, and manage defect tracking for a large-scale university examination management system. This exercise helps in applying Software Project Management (SPM) concepts in a practical environment.

3-Hour Lab Breakdown

| Time | Activity |
| --- | --- |
| 0–30 min | Concept recap |
| 30–90 min | Guided hands-on task |
| 90–150 min | Independent student work |
| 150–180 min | Evaluation + viva + submission |

# 1. Introduction

This Test Plan document outlines the strategy, scope, objectives, schedule, and resources required to test the Online Student Management System (SMS). It serves as a formal reference document for the Software Project Management (SPM) lab, guiding the testing team through all phases of quality assurance.

## 1.1 Purpose

The purpose of this document is to define the testing approach and plan for verifying that the Student Management System meets all specified functional and non-functional requirements before deployment.

## 1.2 Scope

This plan covers the following modules of the Student Management System:

- Student Registration & Login Module

- Course Enrollment & Management Module

- Grades & Results Module

- Admin Dashboard Module  etc

# 2. Testing Objectives

The primary objectives of testing this system are to ensure its correctness, reliability, and performance. Each objective is designed to validate a specific aspect of quality.

| # | Objective | Description |
| --- | --- | --- |
| 1 | Functional Correctness | Verify that all features behave as per the Software Requirements Specification (SRS). |
| 2 | Usability | Ensure the interface is user-friendly and easy to navigate for students, teachers, and admins. |
| 3 | Security Testing | Validate authentication, authorization, data encryption, and protection against SQL injection and XSS attacks. |
| 4 | Performance & Load | Confirm the system handles concurrent users (up to 500 simultaneous) without degradation. |
| 5 | Data Integrity | Ensure all data entered into the system is stored, retrieved, and updated accurately. |
| 6 | Compatibility | Verify the system functions correctly across major browsers (Chrome, Firefox, Edge, Safari) and devices. |
| 7 | Error Handling | Confirm that appropriate and informative error messages are displayed for invalid inputs. |
| 8 | Regression Testing | Ensure new changes do not break existing, previously working functionality. |

# 3. Test Cases

The following test cases cover critical functionalities of the Student Management System. Each test case is uniquely identified and contains all necessary information for execution.

## 3.1 Student Registration & Login Module

| Test ID | Test Case | Input Data | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| TC-01 | Valid User Login | Username: admin@sms.com, Password: Admin@123 | User successfully logs in and is redirected to dashboard | High |
| TC-02 | Invalid Password Login | Username: admin@sms.com, Password: wrong123 | Error message: 'Invalid credentials. Please try again.' | High |
| TC-03 | Empty Fields Login | Username: (blank), Password: (blank) | Validation error: 'All fields are required.' | Medium |
| TC-04 | New Student Registration | Name: Ali Khan, Email: ali@gmail.com, CNIC: 3520112345678 | Account created successfully. Confirmation email sent. | High |
| TC-05 | Duplicate Email Registration | Email: ali@gmail.com (already registered) | Error: 'This email address is already registered.' | High |
| TC-06 | Password Reset | Email: ali@gmail.com | Reset link sent to registered email within 2 minutes | Medium |

# 4. Expected Results

The following section summarizes the overall expected outcomes upon successful completion of all defined test cases.

| # | Expected Outcome | Verification Method | Status |
| --- | --- | --- | --- |
| 1 | All registered users can log in securely with correct credentials | Manual & Automated Testing | Pending |
| 2 | All 18 test cases pass with zero critical defects | Test Case Execution | Pending |
| 3 | System handles 500 concurrent users with <2 second response time | Load Testing (JMeter) | Pending |
| 4 | Zero data loss or corruption during all CRUD operations | Database Integrity Check | Pending |
| 5 | All modules are functional on Chrome, Firefox, Edge, and Safari | Cross-Browser Testing | Pending |
| 6 | All invalid inputs are rejected with meaningful error messages | Boundary Value Testing | Pending |
| 7 | GPA and grade calculations are 100% mathematically accurate | Unit Testing | Pending |
| 8 | System passes security audit with no high/critical vulnerabilities | Penetration Testing | Pending |

# 5. Testing Schedule

The following schedule outlines the complete timeline for all testing activities across project phases. The schedule is divided into five major phases spanning six weeks.

| # | Testing Phase | Activities | Duration | Dates | Owner |
| --- | --- | --- | --- | --- | --- |
| 1 | Test Planning & Preparation | Define scope, objectives, prepare test plan document, identify test tools | 1 Week | Apr 28 – May 4 | QA Lead |
| 2 | Unit Testing | Test individual modules: Login, Enrollment, Grades, Attendance | 1 Week | May 5 – May 11 | Developers |
| 3 | Integration Testing | Test module interactions, API connections, and data flow between components | 1 Week | May 12 – May 18 | QA Team |
| 4 | System & Performance Testing | End-to-end testing, load testing (500 users), stress & compatibility testing | 1 Week | May 19 – May 25 | QA Team |
| 5 | UAT & Regression Testing | User Acceptance Testing with stakeholders, bug fixes, regression verification | 1 Week | May 26 – Jun 1 | All Testers |
| 6 | Final Review & Sign-off | Test summary report, defect closure, management sign-off, deployment approval | 3 Days | Jun 2 – Jun 4 | QA Lead |

6. Roles & Responsibilities

| Role | Assigned To | Responsibilities |
| --- | --- | --- |
| QA Lead / Test Manager | Project Manager | Oversee all testing activities, approve test plan, report to stakeholders |
| Test Engineer (Functional) | QA Team Member 1 | Execute functional test cases, log defects, verify bug fixes |
| Test Engineer (Performance) | QA Team Member 2 | Conduct load, stress, and performance testing using JMeter |
| Security Tester | QA Team Member 3 | Perform security audit, penetration testing, and vulnerability assessment |
| Developer (Unit Testing) | Development Team | Write and execute unit tests for each module before integration |
| UAT Coordinator | Business Analyst | Coordinate user acceptance testing with end-users and stakeholders |

# 7. Defect Management & Severity Levels

All defects discovered during testing will be logged in the defect tracking system (JIRA/Bugzilla) with the following severity classification:

| Severity | Priority | Description | Resolution Time |
| --- | --- | --- | --- |
| Critical | P1 – Urgent | System crash, data loss, security breach, complete feature failure | Within 24 hours |
| High | P2 – High | Major feature not working, significant business impact | Within 3 days |
| Medium | P3 – Medium | Minor feature failure, workaround available | Within 1 week |
| Low | P4 – Low | Cosmetic issues, minor UI inconsistencies, typos | Before final release |

# 8. Entry & Exit Criteria

## 8.1 Entry Criteria (Testing Begins When)

- Software Requirements Specification (SRS) is finalized and approved

- Development of all modules is completed and unit-tested by developers

- Test environment (server, database, browsers) is set up and verified

- All test cases are reviewed and approved by the QA Lead

- Test data is prepared and loaded into the test environment

## 8.2 Exit Criteria (Testing Ends When)

- All 18 test cases have been executed successfully

- Zero Critical (P1) and fewer than 3 High (P2) open defects remain

- All previously reported defects are either fixed or deferred with approval

- Performance benchmarks (500 users, <2s response) are met

- Test Summary Report is reviewed and signed off by the Project Manager

# 9. Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead |  | __________________ | ___________ |
| Project Manager |  | __________________ | ___________ |
| Course Instructor |  | __________________ | ___________ |

Activity

University Examination & Management System (UEMS)

The University of Punjab has over 40,000 students enrolled across 120 departments. Every semester, students must visit the university in person to register for exams, pay fees by hand, and collect roll number slips from the office. The entire process takes weeks and causes long queues, lost paperwork, and many mistakes in student records.

When exam results are ready, the university takes 45 to 60 days to calculate grades manually. Students have no way to check their results online — they must go to the notice board or wait for a letter in the post. Marks are often entered incorrectly due to human error.

To solve all these problems, the university has hired TechBridge Solutions to build an online portal called UEMS. This web-based system will allow students to register for exams online, pay fees using their phones, download roll number slips instantly, and check results the moment they are published.

Teachers will enter marks online and the system will automatically calculate GPA and CGPA. The Examination Controller will generate reports and publish results in just 15 days. Total project cost: PKR 28,00,000. Duration: 6 months (March 2025 – August 2025).

Your Task include the following sections in their Test Plan:

- Introduction (UEMS scenario-based)

- Lab Objective

- Purpose & Scope of Testing

- Testing Objectives

- Test Cases (minimum 6–8 for main modules like):

  - Exam Registration

  - Fee Payment

  - Roll Number Slip Download

  - Result Checking

- Expected Results

- Testing Schedule (simple timeline)

- Roles & Responsibilities

- Defect Severity Levels

- Entry & Exit Criteria

- Document Aproval